Agenda Item No: 5.B

STAFF REPORT

Report To:

Regional Transportation

Meeting Date:

April 8, 2026

Commission

Staff Contact:	Darren Schulz, Public Works Director

Agenda Title:	For Discussion Only – Discussion and presentation regarding an update on the North Carson Complete Streets Feasibility Study (“Project”), located between William Street and Medical Parkway, including Project progress since the kickoff meeting, draft survey questions, outreach activities and next steps. (Kelly Norman, Senior Transportation Planner)

Agenda Action:	Other / Presentation	Time Requested:	10 minutes

Proposed Motion

N/A

Board's Strategic Goal

N/A

Previous Action

October 10, 2025 (Item 5.C) – The Regional Transportation Commission (“RTC”) approved the Contract No 25300339 with CA Group, Inc for the Project.

Background/Issues & Analysis

The Project is one of the major corridor improvement projects identified by the Carson City Board of Supervisors through the 2014 Plan of Expenditures for the revenue generated by the 1/8th cent sales tax. The Project is considered a top priority to transform N. Carson Street into a complete corridor, serving as a “gateway” to downtown Carson City and promoting safety and redevelopment of the area.

The Project corridor is a deteriorated former U.S. Highway (Highway 395) in need of safety, accessibility, and rehabilitation improvements. The purpose of the 2.3-mile-long Project is to construct, rehabilitate, and preserve transportation infrastructure needed to support long-term, multi- modal, and safety needs along N. Carson Street from Medical Parkway to William Street. In addition, the Carson Area Metropolitan Planning Organization (“CAMPO”), the Carson City Parks, Recreation, and Open Space (“PROS”), and the Redevelopment Authority have a vested interest in the Project. They are contributing funding to the Project with the intent of enhancing the median and sidewalk landscaping, creating a space that is inviting for visitors and locals to walk, bike, ride, or drive to businesses in the area.

The N. Carson Street corridor has the highest percentage of pedestrians compared to the other major corridors in Carson City. The existing corridor, which serves thousands of vehicles per day, provides access to local and regional employment opportunities and numerous essential goods and services.

Staff will present on recent activities, draft survey questions, and upcoming public outreach, including a comment map, as well as a draft timeline of events for the future Project tasks. A website for the Project has been added to Carson Proud at carsonproud.com.

Applicable Statute, Code, Policy, Rule or Regulation N/A

Financial Information

Is there a fiscal impact?	No

If yes, account name/number:

Is it currently budgeted?  Yes

Explanation of Fiscal Impact: Project P303526004 and P751025002. The Project is funded by the CAMPO Fund, Grant Expenses / 2453028-501210; the Redevelopment Revolving Fund, Construction Account / 6037510-507010; the Regional Transportation Fund, Professional Services / 2503035-500309; and the PROS, Capital Improvements / 2545046-507010.

Alternatives

N/A

Attachment(s):

5B_RTC_Exhibit_1-North Carson Complete Streets Study.pdf

5B_RTC_Exhibit_2-North Carson Complete Streets Example Survey Questions.pdf

| Motion: _________________ | 1) ________________ | Aye/Nay |  |
| --- | --- | --- | --- |
|  | 2) ________________ | __________ |  |
|  |  | __________ |  |
|  |  | __________ |  |
|  |  | __________ |  |
| _____________________________ |  | __________ |  |
| (Vote Recorded By) |  |  |  |